VETKIND ANIMAL HEALTH INDIA

SPRINT 14 — COMMERCE CORE

Shopping Cart → Checkout → Razorpay Payment → Orders

Implementation Specification • Web-first, Mobile-ready • Approval required before coding

# 1. Sprint Objective

Build a production-ready VetKind Commerce Core that works on the existing Next.js website and is architected to power future Android and iOS applications from the same Supabase/PostgreSQL database, server-side business rules, authentication and payment infrastructure.

Primary customer journey: Product → Variant → Cart → Checkout → GST/HSN → Razorpay → Order.

# 2. Architectural Principle

The website is one client of VetKind Commerce. Do not build a web-only cart. Business logic must be API/server/database driven so future mobile clients consume the same commerce contract.

Target architecture:

Next.js Web Client + future Android/iOS Clients

Shared Commerce API / Server Layer

Supabase PostgreSQL + RLS + migrations + RPC where required

Razorpay Payment Gateway

# 3. Scope & Sprint Phases

| Phase | Scope | Deliverable |
| --- | --- | --- |
| 14.0–14.1 | Foundation + API contract | Audited commerce architecture, schema plan, stable API contract |
| 14.2–14.4 | Shopping Cart | Persistent guest/auth cart, merge, inventory reservation |
| 14.5–14.7 | Checkout | Address, pincode serviceability, GST/HSN, server totals |
| 14.8–14.9 | Payment | Razorpay order, verification, webhook, idempotency |
| 14.10–14.12 | Orders | Order state machine, order history, invoice foundation |
| 14.13–14.15 | Mobile readiness + security | Shared auth/API contract, RLS, server/client boundaries |
| 14.16 | QA | E2E, concurrency, payment failure/retry and security verification |

# 4. Database Foundation

Reuse existing schema where sound; do not duplicate existing VetKind entities. Add migrations only for confirmed gaps.

products / product_variants / inventory

carts / cart_items

addresses / serviceable_pincodes

inventory_reservations

orders / order_items / order_status_history

payments / payment_events

coupons (only if supported by current business scope)

Rules:

Database is authoritative for price, tax, inventory, order and payment state.

Use integer paisa/BIGINT or strict DECIMAL for monetary values; never rely on floating-point money calculations.

Cart items reference product/variant; do not trust or persist client-supplied price as authoritative.

Order items store historical product/variant/price/tax snapshots so old orders remain correct after catalogue changes.

Use foreign keys, unique constraints, indexes, CHECK constraints and RLS as appropriate.

All schema changes go through timestamped Supabase migrations.

# 5. API-First Commerce Contract

The exact route names must be reconciled with existing project conventions before implementation. Target capabilities:

Products: GET /api/shop/products
GET /api/shop/products/[slug]

Cart: GET /api/cart
POST /api/cart/items
PATCH /api/cart/items/[id]
DELETE /api/cart/items/[id]

Checkout: POST /api/checkout/validate
POST /api/checkout/create

Payment: POST /api/payment/create
POST /api/payment/verify
POST /api/payment/webhook

Orders: GET /api/orders
GET /api/orders/[id]

# 6. Shopping Cart Requirements

Add product and selected variant/pack.

Increase/decrease quantity.

Remove item and clear cart.

Display subtotal, GST, delivery, discount and payable total.

Guest cart persistence using a secure anonymous cart/session mechanism.

Authenticated cart persistence using the Supabase-authenticated user identity.

Deterministic guest-to-user cart merge after login; prevent duplicate variant rows.

Server revalidation of product availability, price, tax and inventory.

# 7. Inventory Reservation

Do not permanently decrement stock merely because a product is placed in the cart.

Reserve inventory during the controlled checkout/payment window.

Reservations contain reservation_id, cart/order context, variant_id, quantity, expires_at and status.

Release expired reservations through database/RPC/pg_cron or the established database-driven mechanism; never depend on browser setTimeout.

Protect against overselling under concurrent checkout.

# 8. Checkout

Customer name, mobile and email.

Shipping address with state and pincode.

Billing address with Same-as-Shipping option.

Server-side pincode serviceability check using serviceable_pincodes.

Server-side recalculation of subtotal, discount, shipping, GST and final payable amount.

Checkout must fail safely if price, inventory or serviceability changed since cart creation.

# 9. GST / HSN

Products/variants must support HSN/SAC and configured GST rate.

Server determines CGST+SGST versus IGST using the applicable seller/customer state rules.

Tax must not be hard-coded into frontend UI.

Final tax values must be stored with the order for historical accuracy.

# 10. Razorpay Payment Gateway

Enable Razorpay as the payment gateway. The payment architecture must support both current web checkout and future Android/iOS clients.

Required flow:

Client requests checkout/payment creation.

Server validates cart, inventory, address/serviceability and authoritative totals.

Server creates internal payment intent/order context.

Server creates Razorpay Order and returns only required client-safe data.

Web/mobile client opens Razorpay checkout.

Server verifies payment response/signature as applicable.

Razorpay webhook is processed server-side.

Payment state is finalized idempotently.

Only then is the order moved into the appropriate paid/confirmed state.

Secrets such as Razorpay secret and webhook secret must remain server-side. Never expose service-role or payment secrets through NEXT_PUBLIC_ variables.

# 11. Payment Idempotency & Failure Handling

Protect against double-click payment.

Protect against browser refresh and network retry.

Protect against mobile-app retry after network interruption.

Handle duplicate webhook delivery.

Use idempotency keys and unique gateway references/constraints where appropriate.

Support payment success, failure, cancellation and timeout without creating duplicate orders.

# 12. Order Management

Create a controlled order state machine. Suggested states:

PENDING_PAYMENT → PAID → CONFIRMED → PROCESSING → SHIPPED → DELIVERED

Failure/cancellation states may include PAYMENT_FAILED, CANCELLED and REFUNDED, subject to existing project conventions.

Customer can view order number, date, items, quantities, amount, payment status and order status.

Customer can view invoice when available.

Order status transitions must be server-controlled.

Customer must never be able to arbitrarily set payment/order status.

# 13. Mobile App Readiness

The future Android/iOS apps must use the same identity, database and commerce rules.

Use Supabase Auth user_id as the durable customer identity.

Web and mobile clients consume the same commerce APIs/server actions.

Do not put commerce calculations or payment verification exclusively in React/Flutter code.

API responses should be stable, explicit and versionable.

Design payment and retry flows for intermittent mobile networks.

# 14. Security & Data Protection

RLS must prevent one customer from reading or modifying another customer's cart/order/address/payment data.

Validate every input server-side.

Never trust client price, tax, discount, inventory or payment status.

Keep privileged Supabase service-role access server-only.

Use least-privilege access for public/client operations.

Do not log payment secrets or sensitive credentials.

# 15. Testing & Acceptance Criteria

| Test Area | Acceptance |
| --- | --- |
| Cart | Add/remove/update/clear, duplicate variant handling, guest persistence, login merge |
| Inventory | Insufficient stock, reservation, expiry/release, concurrent checkout |
| Checkout | Address validation, serviceability, GST, price change, inventory change |
| Payment | Success, failure, cancellation, timeout, duplicate request, webhook retry |
| Orders | Correct totals, tax, snapshots, payment state and customer visibility |
| Security | Cross-user access blocked; client cannot manipulate price/tax/payment status |
| Mobile readiness | Same API/auth/database semantics; safe retry after network interruption |
| Regression | Existing 39-route production build and strict TypeScript check remain passing |

# 16. Existing Project Constraints

Current project: E:\Daily Management Complete

Next.js 16.3.0, React 19, TailwindCSS 4, shadcn/ui, Lucide React.

Supabase via @supabase/ssr and @supabase/supabase-js.

NextAuth v5 beta is present; authentication architecture must be audited before commerce identity is finalized.

Current production build passes and strict TypeScript check passes.

Current lint report has 344 problems; lint cleanup is technical debt and should not trigger an unnecessary rewrite.

Existing VetKind PRD and Sprint 13 v4 remain controlling references; reuse existing implementation wherever sound.

# 17. Implementation Governance

PLANNING MODE first: audit existing implementation and produce a file/database/API change plan.

No coding until human approval of the plan.

Every database change requires a timestamped Supabase migration.

Do not overwrite or duplicate existing product/catalogue structures without evidence.

After implementation, run verification and report exactly what changed.

Do not silently expand scope.

If a requirement conflicts with the existing PRD or Sprint 13 v4, stop and flag the conflict for approval.

# 18. Definition of Done

Cart works for guest and authenticated users.

Guest cart merges safely after authentication.

Inventory reservation prevents overselling during checkout.

Checkout calculates authoritative totals and GST/HSN.

Pincode serviceability is enforced server-side.

Razorpay payment is enabled with secure server-side verification and webhook handling.

Payment and webhook processing is idempotent.

Confirmed orders contain historical item/price/tax snapshots.

Customer can view orders and payment/order status.

RLS and server/client boundaries are verified.

Commerce APIs are suitable for future Android/iOS clients.

Existing application build/typecheck regressions are absent.

E2E and security tests covering the acceptance matrix pass.

# 19. First Instruction to Antigravity

IMPORTANT — DO NOT IMPLEMENT YET. Start in PLANNING MODE. Audit E:\Daily Management Complete against this Sprint 14 specification, the existing VetKind PRD and Sprint 13 v4. Identify what already exists, what can be reused, exact migrations/API/routes/components required, and produce an implementation plan. Make NO code or database changes until the plan is approved.

Document status: Implementation specification — approval required before coding.