VETKIND ANIMAL HEALTH INDIA

CHECKOUT + GST/HSN + ADDRESS + PINCODE SPRINT

ANTIGRAVITY-SPECIFIC • PLANNING-GATED • SERVER AUTHORITATIVE

Project Root: E:\Daily Management Complete

PRECONDITION: CART DRY RUN = PASS / READY FOR CHECKOUT

# 1. Sprint Objective

Build the production-grade VetKind checkout foundation on the verified cart. Scope: customer addresses, pincode serviceability, seller/warehouse origin state, HSN/GST determination, deterministic server-side amount calculation, checkout validation, and the durable transaction context needed by the following Razorpay sprint.

The web is the first client. The design must remain suitable for future Android/iOS clients using the same commerce backend, database, authorization and financial rules.

# 2. Mandatory Preconditions

Cart End-to-End Dry Run has completed with CART DRY RUN — PASS.

Result is READY FOR CHECKOUT.

Current cart implementation and actual database have been verified.

Product/variant/SKU and inventory/reservation behaviour are known.

Supabase RLS and authentication boundaries have been audited.

Antigravity starts in Planning Mode only.

# 3. Scope

| Area | Included | Not included |
| --- | --- | --- |
| Addresses | Customer shipping/billing addresses, ownership, validation, default address | Unrelated CRM/contact redesign |
| Pincode | Serviceability lookup, state resolution, validation | External logistics integration unless already approved |
| Origin state | Authoritative seller/warehouse origin state | Full multi-warehouse fulfilment engine |
| GST/HSN | HSN, GST rate, CGST/SGST/IGST, rounding | Tax filing/accounting integration |
| Checkout | Server-authoritative validation/calculation | Full post-order fulfilment |
| Transaction | Minimum durable checkout/payment context | Complete order-management feature set |
| Payment | Payment handoff boundary only | Razorpay integration/webhooks |
| Mobile | Stable server/API contract | Native Android/iOS UI |

# 4. Non-Negotiable Engineering Rules

Planning → explicit human approval → implementation → verification → completion report → STOP.

Do not code during Planning Mode.

Do not modify anything outside approved scope.

Do not silently fix unrelated lint/build issues.

Do not rewrite/drop the existing products table for convenience.

Preserve existing product IDs and public catalogue URLs unless an approved migration requires otherwise.

Database/server is authoritative for product eligibility, price, tax, inventory and final payable amount.

Never trust client-submitted subtotal, tax, discount, shipping or final amount.

Never use floating-point arithmetic for money.

Use incremental timestamped Supabase migrations for schema changes.

Customer-owned data must be protected by correct RLS/authorization.

Service-role and payment secrets remain server-only.

Do not implement Razorpay in this sprint.

Do not implement complete order management in this sprint.

Do not create a separate commerce database for mobile.

# 5. Target Checkout Flow

Cart
 ↓
Authoritative cart/SKU validation
 ↓
Current price validation
 ↓
Inventory/reservation validation
 ↓
Shipping address
 ↓
Pincode serviceability
 ↓
Customer state
 ↓
Seller/warehouse origin state
 ↓
HSN + GST
 ↓
Subtotal / discount / shipping
 ↓
CGST + SGST OR IGST
 ↓
Deterministic rounding
 ↓
Final payable
 ↓
Persist checkout/payment transaction context
 ↓
Return authoritative checkout summary
 ↓
STOP BEFORE RAZORPAY

# 6. Phase 1 — Planning & Existing-System Inspection

Inspect current cart implementation and database/API boundary.

Inspect products, variants/SKUs, pricing and inventory tables.

Inspect users/profiles/authentication.

Inspect existing address, pincode and tax/HSN structures.

Inspect RLS policies for customer-owned records.

Inspect migrations and migration naming.

Inspect existing tests and fixtures.

Inspect reusable UI and server components.

Planning deliverable: exact file paths, exact database objects, reusable structures, gaps, migration plan, RLS plan, API/server contract and test plan. STOP and wait for human approval.

# 7. Phase 2 — Customer Address System

Create or reuse a customer address entity linked to the authenticated customer identity.

Support shipping and billing address, or explicit reuse of shipping address.

Support approved fields such as name, contact, address lines, locality/city, district where required, state, pincode and country.

Validate required fields server-side.

Support a default shipping address if approved by the existing architecture.

Customer can read/update/delete only their own addresses.

Never expose another customer's addresses.

# 8. Phase 3 — Pincode Serviceability

Use an authoritative serviceable_pincodes source of truth.

Validate pincode format.

Resolve state from authoritative data.

Reject non-serviceable pincodes before payment.

Do not rely on client-provided state when the server can resolve it.

Do not hardcode serviceability rules in React components.

Keep the model extensible for future delivery/warehouse logic.

# 9. Phase 4 — Seller / Warehouse Origin

Identify the authoritative seller/warehouse origin state used for GST.

Do not hardcode origin state in the frontend.

If one origin exists today, model it so future warehouses can be introduced without redesigning tax calculation.

Document the exact source of origin state.

Do not implement multi-warehouse allocation unless already approved.

# 10. Phase 5 — HSN / GST Engine

Identify authoritative HSN for each sellable SKU/variant.

Identify applicable GST rate.

Determine intra-state vs inter-state from customer delivery state and origin state.

Intra-state: CGST + SGST.

Inter-state: IGST.

Use deterministic rounding.

Do not accept tax values from the browser as authoritative.

Preserve the tax values used for the transaction.

Tax configuration changes must not rewrite historical snapshots.

# 11. Phase 6 — Money & Calculation Engine

LINE SUBTOTAL = authoritative unit price × quantity
SUBTOTAL = sum(line subtotals)
FINAL PAYABLE = subtotal - approved discount + approved shipping + tax
TAX = CGST + SGST OR IGST

Use BIGINT paisa or approved NUMERIC/DECIMAL representation.

Define one rounding policy and apply it consistently.

Never use JavaScript floating-point arithmetic as the authoritative calculation.

Never accept client-submitted final payable as truth.

Validate quantity and price from authoritative sources.

Gateway-ready amount must exactly match the authoritative checkout transaction.

# 12. Phase 7 — Server-Authoritative Checkout

Accept only minimal client intent required by the approved contract.

Reload authoritative cart state.

Validate active product/SKU.

Revalidate current price.

Revalidate inventory/reservation.

Validate address ownership.

Validate pincode serviceability.

Resolve origin state.

Resolve HSN/GST.

Calculate all amounts on the server.

Return a structured checkout summary.

Reject stale/invalid checkout attempts with controlled errors.

# 13. Phase 8 — Checkout Transaction Boundary

Create only the minimum durable transaction context required for the subsequent Razorpay sprint. Do not implement the complete later order-management system.

Associate transaction context with authenticated customer.

Associate it with the relevant cart/checkout attempt.

Record authoritative amount basis.

Record selected address or approved address snapshot.

Record tax/HSN snapshot as appropriate.

Record a status suitable for payment initiation.

Allow safe later association with a Razorpay order/payment.

Protect transaction ownership with RLS/authorization.

# 14. Phase 9 — API / Mobile Contract

Document request schema.

Document response schema.

Document authentication requirement.

Document validation errors.

Document idempotency expectations where needed.

Keep GST/calculation logic in shared server/database logic, not React.

Do not make localStorage the source of checkout truth.

Future Android/iOS clients must use the same commerce rules.

# 15. Database Design Review

| Entity | Purpose | Requirement |
| --- | --- | --- |
| customer_addresses | Owned address book | Customer isolation/RLS |
| serviceable_pincodes | Delivery serviceability | Authoritative pincode/state |
| tax/HSN configuration | Tax authority | Deterministic GST |
| origin/warehouse | Seller state | Tax origin source |
| checkout/payment context | Payment handoff | Server authoritative |
| existing cart/cart_items | Checkout input | Reuse; do not duplicate |
| existing product/variant/SKU | Sellable identity | Reuse; do not duplicate |
| existing inventory/reservations | Stock authority | Revalidate transactionally |

Antigravity must map these to actual existing tables first. Create only what is genuinely missing.

# 16. RLS & Security Acceptance

Customer A cannot read Customer B address.

Customer A cannot modify Customer B address.

Customer A cannot read Customer B checkout transaction.

Client cannot directly set final payable amount.

Client cannot directly set GST/HSN result.

Client cannot bypass pincode serviceability.

Client cannot manipulate another customer's cart.

Privileged/service operations use server-only credentials.

Razorpay secrets are never shipped to the browser.

# 17. End-to-End Acceptance Matrix

| Scenario | Expected |
| --- | --- |
| Valid cart + valid address + serviceable pincode | Checkout summary generated |
| Missing address | Checkout blocked |
| Address belongs to another customer | Denied |
| Invalid pincode | Checkout blocked |
| Non-serviceable pincode | Checkout blocked |
| Pincode resolves state | Server uses authoritative state |
| Intra-state delivery | CGST + SGST |
| Inter-state delivery | IGST |
| Cart price changed | Stale checkout detected |
| SKU deactivated | Checkout blocked |
| Stock changed | Checkout revalidated |
| Invalid quantity | Checkout blocked |
| Client changes subtotal | Ignored/rejected |
| Client changes tax | Ignored/rejected |
| Client changes final payable | Ignored/rejected |
| Rounding boundary | Deterministic result |
| Checkout retry | No unintended duplicate transaction |
| Customer A accesses B transaction | Denied |

# 18. Testing Requirements

Unit tests for money calculations.

Unit tests for GST intra-state/inter-state logic.

Unit tests for rounding.

Unit/integration tests for pincode validation.

Integration tests for address ownership/RLS.

Integration tests for stale price detection.

Integration tests for inventory revalidation.

Integration tests for checkout transaction creation.

Playwright test for complete checkout UI flow up to payment handoff.

Use a test/mock payment boundary; do not integrate Razorpay in this sprint.

# 19. Verification Commands

npm run build
npx tsc --noEmit
npm run lint
Run existing relevant Jest/integration tests.
Run relevant Playwright E2E tests.
Do not change configuration merely to make tests pass.

Record exact results. Existing unrelated lint debt remains separately identified.

# 20. Definition of Done

Customer can select/manage a valid address.

Pincode serviceability is server-authoritative.

Customer state is resolved correctly.

Origin state is authoritative.

HSN/GST is determined correctly.

CGST+SGST / IGST logic is correct.

Money uses approved safe representation.

Checkout totals are calculated server-side.

Client manipulation cannot alter authoritative totals.

Cart/product/price/inventory are revalidated.

Checkout transaction context is persisted safely.

RLS protects customer-owned data.

Future mobile clients can consume the same server contract.

Tests cover critical financial/security invariants.

Build/typecheck pass or failures are explicitly documented.

No unrelated code or schema changes were introduced.

# 21. Explicitly Out of Scope

Razorpay API integration.

Razorpay webhooks/signature verification.

Payment reconciliation.

Complete order fulfilment/status system.

Invoice generation.

Reviews, recommendations and analytics.

Native Android/iOS UI.

Unrelated lint cleanup.

Unrelated authentication rewrite.

# 22. Antigravity Execution Contract

START THIS SPRINT IN PLANNING MODE ONLY.

PROJECT ROOT:
E:\Daily Management Complete

CURRENT SPRINT:
CHECKOUT + GST/HSN + ADDRESS + PINCODE

FIRST:
Inspect the existing Cart implementation and actual Supabase schema.
Do not assume the previous audit is perfectly accurate.

Verify:
- cart/cart_items
- products/variants/SKUs
- prices
- inventory/reservations
- users/customers
- addresses
- pincode/serviceability
- tax/HSN
- RLS
- migrations
- existing APIs/server actions
- tests

Produce:
1. Current-state findings
2. Reusable structures
3. Required database changes
4. Required RLS changes
5. Required API/server changes
6. Required UI changes
7. Money/tax calculation design
8. Checkout transaction design
9. Mobile compatibility assessment
10. Migration sequence
11. Test plan
12. Risks
13. Exact files to modify
14. Exact tables/functions/policies to add/change
15. Implementation sequence
16. Rollback considerations

DO NOT IMPLEMENT.
STOP AND WAIT FOR HUMAN APPROVAL.

After approval:
Implement ONLY the approved plan.
Run verification.
Produce completion report.
STOP.

NO SILENT SCOPE EXPANSION.

# 23. Final Sprint Gate

CHECKOUT SPRINT COMPLETE → READY FOR RAZORPAY

Razorpay development may begin only after this sprint passes its acceptance tests and the checkout/payment handoff boundary is verified.

# 24. Recommended Execution

Do not paste the entire implementation plan into Antigravity and authorize coding immediately. Start with Section 22 in Planning Mode. Bring the resulting plan back for review, then authorize implementation.